# EventLens: HackHive PS 3 Team Plan

Team of 4 (2 frontend, 2 backend) · built mostly with AI assistants · Hour 0 = when hacking starts

The problem (Honeywell PS 3): build an open-source AI system that watches a live or simulated video stream, spots important events (person down, fighting, tailgating, crowd incident, suspicious activity), writes a summary of each, stores them in a database, and lets a user ask questions in plain English, like 'Show all tailgating events from camera 2 today.' It must run on one consumer GPU or laptop, use open-source models only, and use no paid cloud APIs. Deliverables: a working prototype plus a report on accuracy and latency.

## 1. Read this first (2 minutes)

- Everything runs on John's laptop (RTX 5070 Ti). That is the demo machine. Everyone else builds and tests pieces; John runs the whole thing.

- We agree on the data format (the contract in section 7) in the first 2 hours, so frontend and backend never wait for each other.

- Each person edits only their own folder. This is how we avoid GitHub chaos.

- Get a thin end-to-end version working by Hour 8 (a video goes in, an event shows on the dashboard). Improve it after that. Never build everything separately and join it at the end.

- A working demo beats extra features. Feature freeze at Hour 36.

- Sleep in shifts. A tired team ships bugs.

## 2. What we are building (plain language)

Think of a security guard who never blinks and can be questioned later.

- Video comes in (webcam, video file or RTSP stream).

- A fast detector (YOLO) finds and follows every person in the video.

- Simple rules notice when something might be happening (two people crossing a door together, someone lying on the floor).

- Only then do we ask a vision AI (a VLM, a model that understands images and text) 'what is happening in these frames?' This is slow, so we use it only on interesting moments. That is our key design decision and our latency story.

- The event is saved (time, camera, category, summary, confidence, key frame) in a database.

- A chatbot turns a plain-English question into a database search and answers from real stored events.

Our target: under about 10 seconds from trigger to saved event. This is our own goal, not a benchmark. We will measure it, not guess it.

### Scope tiers

- MUST (by Hour 30): video file in, boxes drawn, tailgating and person down detected, events saved with summaries, dashboard shows events, chat answers at least 3 example questions, accuracy and latency numbers measured.

- SHOULD (by Hour 36): fighting, crowd incident, suspicious activity (loitering); live feed with boxes in the browser; filters; key frame pop-up; confidence shown.

- COULD (only if ahead): face blur, multiple cameras, RTSP, short clip playback, alert sound.

## 3. Roles

Fill in names. John is Backend A.

- Backend A: Vision (John). Owns video ingestion, YOLO and tracking, event trigger rules, the demo laptop and the GitHub repo. Folder: backend/vision

- Backend B: Server, database, VLM and chat (Person B). Owns the FastAPI server, the SQLite database, VLM calls through Ollama, and the chat-to-database-query logic. Folder: backend/server

- Frontend 1: Dashboard (Person C). Owns the main page (live video, event list, filters, detail pop-up, stats), the look and feel, then slides and demo video. Files: index.html, dashboard.js, styles.css in frontend/

- Frontend 2: Chat and Evidence (Person D). Owns the chat page, then the test videos, ground-truth labels, the evaluation run, and the accuracy and latency report. Files: chat.html, chat.js in frontend/, and the eval/ folder

Why the frontend pair also owns evidence and slides: the UI is only two or three pages. The accuracy and latency report is a required deliverable, and judges remember numbers.

## 4. GitHub for people who have never used it

Plain meaning: GitHub is a shared folder on the internet that remembers every version of every file. We use it so four people's work ends up in one place.

John, once (15 minutes):

- Make a GitHub account and a new PRIVATE repository named hackhive-ps3 with a README.

- Add the folder structure from section 6, plus a .gitignore that blocks videos, model files and databases (*.mp4, *.pt, *.db, data/, models/). Push it.

- Add the teammates under Settings, then Collaborators, using their GitHub usernames.

Each teammate, once (10 minutes):

- Create a free GitHub account and send John the username.

- Install GitHub Desktop (desktop.github.com) and sign in.

- File, then Clone repository, pick hackhive-ps3, choose a folder.

Daily routine (4 clicks):

- Click Fetch origin, then Pull origin (this gets everyone else's latest work).

- Work ONLY in your own folder.

- When something works: type a short message and click Commit to main.

- Click Push origin.

Rules: commit every 1 to 2 hours. Never edit someone else's files. If GitHub Desktop shows a 'conflict' or any scary red message, stop and message John. Do not try to fix it alone.

Fallback if GitHub fights you: zip your folder and send it to John on WhatsApp or a shared Google Drive folder. John copies it into the repo. That is totally fine. Test videos are too big for GitHub anyway, so they live on Google Drive.

## 5. Tech stack (chosen so AI writes it easily and nobody needs npm)

- Language: Python 3.11 or 3.12 for all backend code.

- Server and database: FastAPI with Uvicorn, and SQLite (one file, nothing to install).

- Vision: OpenCV for video, Ultralytics YOLO (a small model like yolo11n or yolo11s) with its built-in ByteTrack tracker for person IDs.

- VLM: through Ollama. Candidates: a Qwen2.5-VL, Gemma 3 or SmolVLM-class vision model. Pick after the 10-minute speed test in section 8, and check what your Ollama version actually offers.

- Chat model: a small text model through Ollama, used to turn a question into a database query.

- Frontend: plain HTML, CSS and JavaScript files served by FastAPI. No React, no npm, no build step. The page refreshes by asking the server every 2 seconds.

- Live video in the browser: the server streams annotated frames as MJPEG at /stream/cam1, shown with a normal img tag.

- GPU memory planning: check with nvidia-smi (a laptop 5070 Ti is likely 12 GB). Rough budget: YOLO about 1 GB, VLM about 5 to 8 GB, chat model about 3 to 5 GB. If it does not fit, use smaller models or let Ollama swap them.

Windows gotcha: install PyTorch with CUDA FIRST, from pytorch.org (pick the command for CUDA 12.8 or newer; RTX 50-series cards need a recent build). If you just run pip install ultralytics on Windows you may get CPU-only PyTorch and everything will crawl. Check that this prints True: python -c "import torch; print(torch.cuda.is_available())"

## 6. Folder structure

hackhive-ps3/
  README.md            how to run (John)
  CONTRACT.md          section 7, frozen at Hour 2
  backend/
    vision/            John: ingest.py, detect_track.py, triggers.py, config.json
    server/            Person B: main.py, db.py, vlm.py, chat.py, mock_events.json
  frontend/            Person C: index.html, dashboard.js, styles.css
                       Person D: chat.html, chat.js
  eval/                Person D: clips_list.csv, ground_truth.csv, run_eval.py, results/
  docs/                Person C: slides, report, demo_script.md
  data/                NOT in GitHub: videos, database, saved frames

## 7. The contract (freeze at Hour 2)

This is the one thing everyone must agree on. Frontend builds against it using fake data; backend fills it with real data.

An event (one detected incident):

{
  "id": 42,
  "timestamp": "2026-10-16T14:03:22",
  "camera_id": "cam1",
  "category": "tailgating",
  "confidence": 0.82,
  "summary": "Two people entered through the door within one second; only the first used the access reader.",
  "keyframe_url": "/frames/42.jpg",
  "track_ids": [3, 5]
}

Allowed categories: person_down, fighting, tailgating, crowd_incident, suspicious_activity.

Endpoints:

- GET /api/events?category=&camera_id=&since=&limit= returns a list of events

- GET /api/events/42 returns one event

- GET /api/stats returns counts per category, average latency and events today

- GET /stream/cam1 returns the live annotated video (MJPEG)

- POST /api/chat with a question returns an answer, the query used, and matching events

- POST /api/source with a camera_id and a video path or RTSP address starts processing

- GET /api/health returns ok

Person B puts up a mock server that returns fake events by Hour 2, so the frontend never waits.

## 8. First 2 hours: setup and speed test

John:

- Install CUDA PyTorch (section 5), then: pip install ultralytics opencv-python fastapi uvicorn requests

- Run YOLO on any video once to confirm it uses the GPU, and note the frames per second.

- In Ollama, pull 2 or 3 candidate vision models. Send each the same 3 frames with the prompt 'Describe what is happening in these frames in 2 sentences.' Keep the one that answers in about 3 to 5 seconds with good descriptions. Write the time down: it is your first latency number.

- Create the repo, push the skeleton, invite the team.

Everyone else: install Python 3.11 or 3.12, VS Code (free) and GitHub Desktop; clone the repo; open your own folder.

Person B: mock server up. Persons C and D: first page rendering fake events.

Download models and weights now, while you are on good wifi. Do not rely on venue wifi.

## 9. Timeline (Hour 0 = start)

- Hour 0 to 2: setup, speed test, contract frozen, mock server running.

- Hour 2 to 8: THIN SLICE. One video file goes in, YOLO draws boxes, one real event is saved and shows on the dashboard. Ugly is fine. Everyone's target: see an event on screen by Hour 8.

- Hour 8 to 16: real triggers for tailgating and person down; VLM summaries with confidence; live video in the browser; events list with filters; chat answers 3 canned questions; Person D films test clips.

- Hour 16 to 24: real chat (question, query, answer); add fighting, crowd and loitering; detail pop-up; first full evaluation run.

- Hour 24 to 32: improve accuracy and speed using eval results; error handling; UI polish; second eval run.

- Hour 36: FEATURE FREEZE. Only bug fixes after this.

- Hour 36 to 42: final eval run, report, slides, and record a full backup demo video by Hour 42.

- Hour 42 to 46: rehearse the demo 3 times; clean the README; final push; test from a clean start (restart the laptop and run from the README).

- Hour 46 to 48: submit and keep a buffer. Never plan work for the last 2 hours.

Sleep shifts (someone is always awake): Shift 1 (John and Person C) sleeps about Hour 17 to 22. Shift 2 (Person B and Person D) sleeps about Hour 23 to 28.

## 10. Task checklists

### John: Backend A (Vision)

- ☐ GPU check; YOLO running on a video with boxes and IDs (Hour 0 to 4)

- ☐ ingest.py: read a file, webcam or RTSP; process every Nth frame (about 3 to 5 fps)

- ☐ Send annotated frames to the server for /stream

- ☐ config.json: define the door zone and restricted zone for each camera once

- ☐ Rule 1, tailgating: two different tracked people cross the door zone within about 1 to 2 seconds of each other

- ☐ Rule 2, person down: a tracked person's box turns wider than tall and stays still for N seconds

- ☐ Rule 3, crowd: people count in a region goes above a threshold

- ☐ Rule 4, loitering (suspicious): a person stays in a restricted zone longer than N seconds

- ☐ Rule 5, fighting: two tracks overlap with fast, erratic movement; always confirmed by the VLM

- ☐ On trigger: save a key frame plus 3 to 4 frames, send them to Person B's VLM function, receive the event

- ☐ Log a timestamp at each step (trigger, VLM done, saved) for the latency report

### Person B: Backend B (Server, database, VLM, chat)

- ☐ FastAPI skeleton and mock events by Hour 2

- ☐ SQLite table: events (id, timestamp, camera_id, category, confidence, summary, keyframe_path, latency_ms)

- ☐ All endpoints in the contract

- ☐ vlm.py: send frames to Ollama, ask for a short JSON answer (category, confidence, summary), handle timeouts, and fall back to a rule-based summary if the model fails

- ☐ chat.py: give the chat model the table layout and 5 example question-to-query pairs. It must return ONE read-only SELECT with a LIMIT, and the code checks it before running. Work out words like 'today' in Python, not with the model

- ☐ Fallback: if the query is invalid, use fixed templates (by category, camera, date)

- ☐ /api/stats with counts and latency numbers

### Person C: Frontend 1 (Dashboard, then slides)

- ☐ index.html: dark 'security console' look with header, stat cards, live video box and event list

- ☐ Event cards colored by category, confidence shown, newest first, refreshed every 2 seconds

- ☐ Filters: category, camera, time range

- ☐ Click an event for a pop-up with key frame, summary and time

- ☐ Highlight when a new high-confidence event arrives

- ☐ From Hour 30: slides, one-page report layout, demo video editing

### Person D: Frontend 2 (Chat, then evidence)

- ☐ chat.html and chat.js: message bubbles, suggested question buttons, results shown as event cards with thumbnails

- ☐ A collapsible 'How I got this' showing the query used (this builds trust with judges)

- ☐ From Hour 4: film test clips (below) and keep ground_truth.csv (clip name, true category, start time)

- ☐ Run run_eval.py (ask your AI to write it together with Person B): precision and recall per category, latency median and slowest 5 percent

- ☐ Make the results table and one chart for the report

Test clips: 25 to 30 short clips (10 to 20 seconds): about 5 tailgating, 5 person down, 5 staged fight (safe acting only), 3 crowd, 2 loitering and 10 normal. Use teammates as actors, get consent, and make sure no one gets hurt. Add a few public clips for variety. Keep clips on Google Drive, not GitHub.

## 11. Working with AI when nobody codes

- Start every new AI chat with the master prompt below.

- Ask for one small thing at a time. 'Write the whole app' fails. 'Write detect_track.py that reads a video and draws boxes' works.

- Ask for complete files and exact run steps for Windows PowerShell.

- When something breaks, paste the FULL error and the file back into the AI. Do not paraphrase.

- When it works, commit. Never keep building on something that is broken.

- Stuck for more than 20 minutes? Ask a teammate or choose a simpler approach.

- Never let the AI add new frameworks, 'cleanups' or rewrites of working code.

Master prompt (paste at the start of every AI chat; fill in the brackets):

I am a beginner building a hackathon project. Project: an open-source AI system that watches video, detects events (tailgating, person down, fighting, crowd incident, suspicious activity), summarizes them with a vision-language model, stores them in SQLite, and has a chatbot that answers questions about stored events. Stack: Python 3.11, FastAPI, SQLite, OpenCV, Ultralytics YOLO, Ollama for local models; the frontend is plain HTML, CSS and JavaScript with no React and no npm. My role: [your role]. I may only edit files in [your folder]. API contract: [paste section 7]. Rules: give complete files with no placeholders, add no new frameworks, keep the code simple and commented, tell me exactly how to run it on Windows PowerShell, and explain errors in plain language.

First request for each role:

- John: 'Write ingest.py and detect_track.py: read a video file, run YOLO with ByteTrack for the person class, draw boxes and track IDs, show the window, and print the FPS and whether it is using the GPU.'

- Person B: 'Write a FastAPI server with SQLite and the endpoints in the contract. The first version returns fake events from mock_events.json.'

- Person C: 'Write index.html, dashboard.js and styles.css: a dark security dashboard that fetches /api/events every 2 seconds and shows event cards with category colors, filters and a click-to-open detail pop-up. Use fake data until the server is up.'

- Person D: 'Write chat.html and chat.js: a chat page that sends questions to /api/chat and shows the answer plus event cards, with three suggested questions and a collapsible section showing the query used.'

## 12. Demo plan (3 to 4 minutes)

- 15 seconds: the problem (operators cannot watch every screen, and footage is reviewed after the fact).

- 30 seconds: live feed with boxes and IDs.

- 45 seconds: a staged tailgating clip plays and an event appears with a summary.

- 30 seconds: person down, and the event appears.

- 45 seconds: chat: 'Show all tailgating events from camera 2 today.' Then one follow-up question.

- 30 seconds: results slide with accuracy per category and latency.

- 15 seconds: all open-source, on one laptop, no cloud, nothing leaves the machine.

Backups: a recorded full demo video (by Hour 42); a pre-filled database of events; everything works without internet; demo from video files rather than a webcam so it is repeatable.

Likely judge questions (prepare answers):

- How accurate is it, and where does it fail?

- How do you avoid false alarms?

- Why not run the VLM on every frame? (Too slow; our design triggers it only on interesting moments.)

- What about privacy? (Local only, only event frames saved, optional face blur.)

- How would it scale to many cameras?

- What if the VLM is wrong? (Confidence scores and human review.)

## 13. Risks and fallbacks

- PyTorch not using the GPU: reinstall the CUDA build (section 5).

- VLM too slow: use a smaller model, 2 to 3 frames per event, a lower image size, and process events in a background queue so the video never stalls.

- Chat writes a bad query: validate it, then fall back to fixed templates.

- Frontend and backend do not fit together: that is what the contract and mock server are for. Check against CONTRACT.md first.

- A teammate's laptop cannot run the models: they edit files only. John runs everything. Test the frontend against the mock server, or against John's laptop on the same wifi (http://JOHNS-IP:8000) if the venue network allows it.

- GitHub trouble: zip the folder and send it to John.

- Everything is on fire at Hour 40: demo from the backup video and the pre-filled database. A smooth recorded run beats a crashed live one.

## 14. Submission checklist

- ☐ Working prototype runs from the README on John's laptop from a clean start

- ☐ Report: accuracy per category, latency (median and slowest 5 percent), and honest limitations

- ☐ Demo video

- ☐ Slides

- ☐ GitHub repo link with README

- ☐ Team names and contact details in the submission